## Slide 1: THE EVOLUTION OF CONTINUOUS DELIVERY AT SCALE
QCon SF
Nov 2014
Jason Toy
jtoy@linkedin.com
Notes: I’m here to talk a little bit about the history of continuous delivery at LinkedIn
Few words before I begin
This is the only picture in the ppt. Writing this talk, I discovered between the memes and diagrams, it was really taking away from the points I was trying to get across (there’s a lot).
I am going to hope you guys have an awesome imagination.
Completely caffeinated and jetlagged.
How many of you made it to Sid Anand’s talk at 1:40 (architecture of linkedin)?
I’ll be talking about a couple of the same things he did from a different perspective: read the guy and framework who is trying to prevent you from committing bad code.

## Slide 2: How did we evolve our solution to allow developers to quickly iterate on creating product as LinkedIn engineering grew from 30 to 1800 technologists?
?
Notes: The question we’re here to answer today is:

## Slide 3: We will be talking about that evolution today.
  How we have improved developer productivity and the release pipeline
  The pitfalls we’ve seen
    How we’ve tackled them
    What it took
    What we have learned

## Slide 4
What have we accomplished as we scaled?
?
Scaling: From 2007 to Today
  5 services -> 550+ services
  30 -> 1800+ technologists
  13 million members -> 332 million members
At the same time
  Monolithic deployments to prod once every several weeks -> Independent deployments when ready
  Manual -> Automated commit to production pipeline
  Faster iterations on the technology stack

## Slide 5
LinkedIn 2007
~30 developers, 5-10 services
Trunk based development
Testing
  Mostly manual
  Nightly regressions: automated junit, manual functional
Release (Every couple weeks)
  Create branch and deployment ordering
  Rehearse deployment, run tests in staging
  Site downtime to push release (All eng + ops party)

## Slide 6: Problems in 2007
Testing and Development
  Trunk stability: large changes, manual/local/nightly testing
  Codebase increasing in size
Release
  Infrequent, and time consuming

## Slide 7: LinkedIn 2008-2011
~ 300 developers, ~300 services
Branch based development, merge for release
Testing
  Added automated ‘Feature Branch Readiness’
    Before merge prove branch had 0 test failures / issues
Release (Every couple weeks)
  Exactly as before:
    Create, rehearse, and execute a deployment ordering.

## Slide 8: Improvements in 2008-2011
Branches supported more developers
More automated testing
Notes: Well we got what we wanted:
With branches we supported more developers thank trunk dev (as we had it).
More automated testing with the feature branch readiness!

## Slide 9: Tradeoff: Branch Hell
Qualifying 20-40 branches
Stabilizing release branch hard
Point of friction: fragile/flaky/unmaintained tests
Impact:
  frustrating process became power struggle
Notes: Power struggle: Who gets to go in this release, who broke the tests, whose tests were flaky.

## Slide 10: Problem: Deployment Hell
Monolithic change with 29 levels of ordering
  Must fix forward: too complex to rollback
  Manual prod deployment did not scale:
    Dangerous, painful, and long (2 days)
Impact:
  Operations very expensive and distracting
  Missing a release became expensive to developers
  More hotfixes and alternative process created
Notes: Missing a release led to alternative release methods being created

## Slide 11: Linkedin 2011: The Turning Point
Company-wide Project Inversion
Build a well defined release process
  Move to trunk development
  Automated deployment process
  Build the tooling to support this!
Enforcing good engineering practices.
  No more isolated development (no branches)
  No backwards incompatible changes
  Remove deployment dependencies
  Simplify architecture (complexity a cascading effect)
  Code must be able to go out at any time

## Slide 12: LinkedIn 2011
~ 600 developers ~250 services
Trunk based development
Testing:
  Mostly automated
    Source code validation: post commit test automation
    Artifact validation: automated jobs in the test environment
Release:
  On your own timeline per service
  One button to push to deploy to testing or prod

## Slide 13: How did we make this work? (A mixture of people, process, and tooling)
?

## Slide 14: Commit Pipeline
Pre/Post commit (PCX) machinery
  On each commit, tests are run
  Focused test effort: scope based on change set
  Automated remediation: either block or rollback
  Small team maintains machinery and stability
  Creates new artifact upon success
Working Copy Test
  PCX machinery to test local changes before commit
  Great for qualifying massive/horizontal changes

## Slide 15: Shared Test Environment
Continuously test artifacts with automated jobs
Stability treated in the same respect as trunk
Can test local changes against environment
Notes: This environment was much closer to prod.
Single environment not one for each branch like before.
Testing local changes against the environment much easier than bringing up stack in the old style (definitely painful, no longer feasible).

## Slide 16: Deployment vs Release
New distinction:
  Deployment (new change to the site)
    Trunk must be deployable at all times
  Release (new feature for customers)
    Feature exposure ramped through configs
Predictable schedule for releasing change
  Product teams can release functionality at will without interfering with change

## Slide 17: Deployment Process
Deployment Sequence:
  Canary Deployment (New!)
  Full rollout
  Ramp feature exposure (New!)
  Problem? Revert step. (New!)
No deployment dependencies allowed
Fully automated
  Owners / Auto nominate deployment or rollback
  All the deployment / rollback information is in plans

## Slide 18: People
Everyone had to be willing to change
Greater engineering responsibility
  No backwards incompatible changes
  Rethink architecture, practices (piecewise features)
In return gave ownership of products and quality back to engineers
  Release on your own schedule
  Local decision making
  You are responsible for your quality, not a central team
  You own a piece of the codebase not a branch (acls)
Notes: Break apart the central teams: qa, release, ops (you as an owner drive your code going out).
Acls and the new concept help drive horizontal change and collaboration.
Don’t add your thing to one branch and solicit feedback of entire company. Just ask with a review board.

## Slide 19: Tooling
Acls for code review
Pre/Post commit CI framework / pipeline
CRT: Change Request Tracker
  Developer commit lifecycle management
Deployment automation plans / Canaries
Performance
  i.e. Evaluate canaries on things like exceptions
Test Manager
  Manage automated tests (mostly in test environment)
Monitoring for environment / service stability
Config changes to ramp features

## Slide 20: Improvements in 2011
No merge hell
Find failures faster
Keep testing sane and automated
Independent and easy deployment and release
Create greater ownership
  More control over, responsible for your decisions
  Breaking the barriers: Easier to work with others

## Slide 21: Challenges in 2011 (Overcame)
Breakages immediately affect others, so find and remove failures fast
  Pre and post commit automation
Hard to save off work in progress
  Break down your feature into commits that are safe to push to production. Use configs to ramp
Notes: Classic problem of moving to trunk.

## Slide 22: Problems in 2011
Monolithic Codebase
  Not flexible enough to accommodate
    Acquisitions
    Exploration
  Iterations needed to be even faster (non global block)
  Ownership could be clearer
    Of code
    Of failures
  Developer and code base grew significantly (again)
Notes: Global block due to product needing to be qualified before anyone went out.
If you’re a mobile app, do you care that someone’s javascript broke over there?
Of course growth made things worse.

## Slide 23: Multiproduct
~1500 products ~1800 devs ~550 services
Ecosystem of smaller individual products each with an individual release cycle
Can depend on artifacts from other products
Uniform process of lifecycle and tasks
  Abstractions allow us to build generic tooling to accommodate a variety of technologies and products
  Lifecycle / tasks (i.e. build, test, deploy) owner defined
Testing and Release mostly the same
  During your postcommit we test everything that depends on you – to ensure you aren’t breaking anything

## Slide 24: Improvements with Multiproduct
No monolithic codebase
  Flexible
  Easier, faster to validate and not block

## Slide 25: Challenges with Multiproduct
Architecture
  Versioning Hell
  Circular Dependencies
How to work across many products
How to work with others
  Give people full control (no central police)
Notes: Versioning Hell:
How do you upgrade the world
How do you maintain many different versions (backwards compatible changes are hard).
Semantic Versioning
MAJOR version when you make incompatible API changes,
MINOR version when you add functionality in a backwards-compatible manner, and
PATCH version when you make backwards-compatible bug fixes.
How to work across many products: A->B->C

## Slide 26: Conclusion: Key Successes
0 Test Failures
Multitude of automated testing options
Automated, independent, frequent deployments
Distinguish between Deployments and Release
More accountability and ownership for teams

## Slide 27: Conclusion: Takeaways
Notice any trends?
  Validate fast, early, often
  Simplify
  Build the tooling to succeed
  Creating more digestible pieces, giving more control to owners
It’s all a matter of tradeoffs and priorities
  They change over time
  Ours seem to be getting better!
It’s not only about technology: culture matters
  Change, Ownership, Craftsmanship
People, process, technology
Invest in improvements, and stick with it

## Slide 28: Thanks!

## Slide 29: Questions?